SmartLender

AI-Powered Loan Approval System

Phase 4

Project Planning Phase

# 1. Product Backlog

| ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| US-1 | Load and clean raw applicant dataset | High | 3 |
| US-2 | Encode categorical features consistently | High | 3 |
| US-3 | Train Decision Tree, Random Forest, KNN classifiers | High | 5 |
| US-4 | Train XGBoost classifier | High | 3 |
| US-5 | Auto-select and persist best model | High | 2 |
| US-6 | Build Flask form for applicant input | High | 5 |
| US-7 | Build /predict route returning decision + confidence | High | 5 |
| US-8 | Style the UI for credit-officer usability | Medium | 3 |
| US-9 | Write unit tests for prediction route | Medium | 3 |
| US-10 | Deploy application to IBM Cloud | Medium | 5 |

# 2. Sprint Plan

| Sprint | Duration | Stories Covered | Sprint Goal |
| --- | --- | --- | --- |
| Sprint 1 | Week 1-2 | US-1, US-2 | Clean, encode, and understand the dataset |
| Sprint 2 | Week 3-4 | US-3, US-4, US-5 | Train and benchmark all four models; persist the best |
| Sprint 3 | Week 5-6 | US-6, US-7, US-8 | Build and style the end-to-end Flask application |
| Sprint 4 | Week 7-8 | US-9, US-10 | Test the system and deploy to IBM Cloud |

# 3. Sprint Delivery Plan

| Sprint | Total Story Points | Planned Velocity | Status |
| --- | --- | --- | --- |
| Sprint 1 | 6 | 6 | Completed |
| Sprint 2 | 10 | 10 | Completed |
| Sprint 3 | 13 | 13 | Completed |
| Sprint 4 | 8 | 8 | Completed |

# 4. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Missing/inconsistent values in dataset | Model accuracy drops | Standardized imputation (mode for categorical, median for numeric) applied identically at train and inference time |
| Overfitting on small dataset (614 rows) | High train accuracy, poor generalization | Stratified train/test split; compare test accuracy, not just train accuracy, when picking the best model |
| Train/serve skew (encoders mismatch) | Wrong predictions in production | Encoders saved alongside the model and reused unchanged in the Flask app |
| Deployment delays on IBM Cloud | Late delivery | Local Flask app fully working and demo-ready before attempting cloud deployment |